Test Plan Document – Sprint 1 (Planning Phase)

Project Title: Opencart Demo- Online Shopping Platform

Prepared By: Team Checkpoint

Track: Software Testing – (DEPI)

Duration: 7 Weeks (4 Sprints)

Date: October 2025

1. Project Objective

The main objective of this project is to design and implement an Automated Testing Framework that ensures complete end-to-end validation of the OpenCart Demo Web Application.

The framework will integrate Manual, Automation, API, Database, and Performance Testing while following the Agile Scrum methodology.

2. Scope of Testing

Area	Description	Tools

*UI Testing	Verify user interface functionalities such as login, registration, add to cart, and checkout. Selenium

*API Testing	               Validate backend requests and responses.                                 Postman, Newman

*Database Testing	Ensure data is correctly stored and retrieved.	                      MySQL

*Automation Testing	Create reusable and maintainable automated scripts using Page Object Model (POM).	Selenium, TestNG

*Performance Testing  	Measure the system’s performance under load.    	JMeter

*CI/CD Integration & Reporting	Continuous integration and test reporting.	Jenkins, Jira, GitHub

3. Testing Tools

Type of Testing  	Tools Used

Manual Testing	              Google Sheets / Excel

Automation Testing	Selenium, TestNG, POM

API Testing	               Postman

Database Testing	MySQL

Performance Testing	JMeter

CI/CD & Reporting	Jenkins, Jira, GitHub

4. Sprint Breakdown / Schedule

Sprint	Duration	Objective	Deliverables

Sprint 1	Week 1	    Planning & Test Preparation	Test Plan Document + Project Roadmap

Sprint 2	Weeks 2–3	Manual & API Testing	Test Cases + Bug Reports

Sprint 3	Weeks 4–5	Automation Framework Development	Selenium Framework + Automated Test Reports

Sprint 4	Weeks 6–7	Database & Performance Testing + Final Review	SQL Reports + JMeter Results + Final Presentation

**The schedule may be adjusted based on the official timeline provided by the instructor or DEPI project coordinator.

5. Entry Criteria (Before Testing Begins)

The OpenCart Demo web application is accessible and stable.

All testing tools (Selenium, Postman, JMeter, MySQL) are installed and configured.

Requirements or user stories are defined and approved.

Test data is prepared and available.

The team has access to GitHub/Jira repositories.

6. Exit Criteria (When Testing is Complete)

All planned test cases have been executed.

All high and medium severity defects have been resolved and re-tested.

Automation scripts have run successfully in Jenkins.

Performance test results meet acceptable standards.

All reports and documentation are completed and approved.

7. Risks and Mitigation Plan

Risk	Impact	Mitigation Strategy

Tool installation or configuration delays  	Medium	Prepare setup guides early and share with the team.

OpenCart demo site downtime	               High   	Keep a backup demo site URL.

Time constraints during testing    	Medium	Distribute tasks clearly among team members.

Lack of communication between members    Medium	Schedule daily standups and updates via Scrum board.

8. Deliverables

Test Plan Document

Project Roadmap

Test Cases (Manual & Automated)

Bug Reports

Test Summary Report

Final Project Presentation

9. Project Roadmap

Week 1 – Planning Phase:

*Define project scope, objectives, entry/exit criteria, and sprint schedule.

* Prepare Test Plan Document and Project Roadmap.

Weeks 2–3 – Manual & API Testing:

* Write and execute manual test cases.

* Perform API testing using Postman and document results.

* Report defects in Jira.

Weeks 4–5 – Automation Framework:

* Build automation framework using Selenium with POM structure.

* Run and validate automated scripts.

* Integrate with Jenkins for CI/CD.

Weeks 6–7 – Database & Performance Testing + Final Review:

* Execute SQL queries for database validation.

* Conduct performance testing using JMeter.

* Prepare final presentation and submit all reports.